Closure Report

Manual Testing

CR-ORANGEHRM-001

Date: 1 December 2025

Prepared By:
Team 1
Test Members : Alaa , Antony , Shehab , Esraa , Omar

Project Information:

Project Name: Orange HRM System
Date of Report: December 1, 2025

II. Test Summary

The objective of this report is to formally close the testing phase of the project Orange HRM System, signaling that the software is ready for release or deployment. The testing phase commenced on September 1, 2025, and concluded on December 1, 2025.

Test Objectives:

- Verify that the software meets all specified requirements.

- Identify and resolve any defects or issues.

- Ensure the software operates as intended in the target environment.

- Validate that all critical functionalities are working as expected.

Testing Activities:

- Unit Testing: Conducted by the development team to verify individual components. Each function, method, or class was tested in isolation to ensure it performed as expected.

- Integration Testing: Ensured that different modules of the software work together as expected. This included testing data flow and interaction between modules, ensuring seamless integration.

- System Testing: Validated the complete and integrated software to check its compliance with requirements. This involved testing the software as a whole to ensure it functions correctly in a complete system environment.

III. Test Results

Summary of Test Results:

| Metric | Value |
| --- | --- |
| Total Test Cases Executed | 634 |
| Test Cases Passed | 598 |
| Test Cases Failed | 36 |

Detailed Test Results:

IV. Defect Summary

Defect Status:

| Defect Category | Count |
| --- | --- |
| Total Defects | 45 |
| Open Defects | 45 |
| Closed Defects | 0 |

Defect Type

Functional 32

Usability 10

UI/UX 2

Defect Severity Distribution: Severity; Count. Critical; 5. High; 22. Medium; 12. Low; 5. V. Test Coverage Coverage Analysis: Coverage Type; Percentage. Requirements Coverage

The testing process ensured comprehensive coverage of all critical areas, including high-risk functionalities and business-critical requirements.

VI. Quality Assessment

Quality Metrics:

| Metric | Value |
| --- | --- |
| Failed Density | 7.1% |
| Test Case Pass Rate | 94.4% |

Based on the above metrics and detailed analysis, the overall quality of the software is deemed high, with minimal risk of critical issues in the production environment.

VIII. Conclusion

The testing phase for the Orange HRM System is now formally closed. All testing activities have been completed, and the software has met the predefined quality standards and objectives. With minor exceptions noted, the software is ready for release.