Automation Test Plan

Automation Test plan for

TPA-ORANGEHRM-001

Document Version: 1

Date: 1 November 2025

## 1. Introduction

This Automation Test Plan defines the approach, strategy, scope, and resources required for test automation of the OrangeHRM system.

Automation testing is planned differently from manual testing because it requires additional investments in tools, frameworks, training, and maintenance. Therefore, the main goal of this plan is:

To ensure that automation provides a positive Return on Investment (ROI) over time.

Automation is not intended to replace manual testing completely. Instead, it focuses on improving test coverage for repetitive, stable, and regression-prone scenarios.

Automation will focus on:

- Stable, repeatable, regression-prone test scenarios

- Reusable flows (login, navigation, CRUD operations)

- Reducing execution time and manual effort across cycles

## 2. Scope

### In Scope

The following types of test cases will be automated:

- Frequently (regressed) across multiple cycles

- High business impact (core flows)(Smoke testing)

- Reusable business flows (login, user creation, CRUD operations)

- API testing for Most critical module(Admin)

### Out of Scope

The following will NOT be automated:

- One-time or rarely used scenarios

- Features with rapidly changing requirements or UI

- Pure exploratory testing (automation cannot perform this)

- Scenarios heavily dependent on human intuition/judgement

- Test cases requiring heavy human judgment

## 3. Test Automation Strategy

### 3.1 Automation Approach

- Implement tests using Selenium with Java.

- Follow the Page Object Model (POM) design pattern.

- Use TestNG for:

- Test execution

- Grouping (Smoke / Regression)

- Test reporting

- Separate:

- Page logic

- Test logic

- Test data

- Use Data-driven testing for multiple inputs.

- Reuse common flows (login, navigation, logout).

### 3.2 Coding Standards

To maintain consistency and quality:

- Naming conventions will be enforced

- Code will be reviewed regularly

- Reusable utility methods will be created

- Scripts will follow defined folder structure

- Comments will be added for complex logic

## Entry Criteria

Automation testing will start only when:

- Application build is deployed and stable.

- Stable in terms of UI and business logic

- Test environment is ready and accessible.

- Test cases for automation are ready

- Automation framework (POM + TestNG + Selenium) is set up and working.

- Required test data is available.

- Access credentials (Admin / Employee) are ready.

- Automation tools and dependencies are installed and configured.

- Environment URLs are configured in properties file.

## Exit Criteria

Automation phase is considered complete when:

- Most Smoke suite executes successfully.

- Regression suite executed with acceptable pass rate.

- All critical and high defects are:

  - Fixed and retested

  - Or accepted by stakeholders.

- Test execution report is generated and shared.

- Automation scripts are:

  - Stable

  - Checked in to version control

  - Reviewed.

- Test Summary Report is submitted.

## 4. Tools

The tools will be selected based on:

- License availability

- Team experience

- Compatibility with AUT

- Support for reporting and integration

Example tools:

- Automation Tool: Selenium / Postman

- Version Control: Git

## 5. Detailed Schedule (Milestones)

Phase 4: API Testing

📍 06-Nov-2025 → 12-Nov-2025

Activities:

- Design API test cases(API validation).

- Execute manual API tests.

- Writing API Scripts (Making collections)

Phase 5: Test Automation (UI & API)

📍 13-Nov-2025 → 26-Nov-2025

Activities:

- Select automation candidates.

- Setup framework.

- Develop scripts.

- Execute and debug tests.

- Maintain scripts.

Phase 6: Test Reporting & Final Presentation

📍 27-Nov-2025 → 01-Dec-2025

Activities:

- Prepare Closure Report.

- Prepare presentation.

## 6. Environment

Automation will be executed in:

- QA Environment

- UAT Environment (if applicable)

The environment must include:

- Stable builds

- Test accounts

- Reset/back-up data

- API availability for Admin

- Tool compatibility

## 7. Deliverables

- Automation framework

- Automated test scripts

- Smoke test suite

- Regression test suite

- Execution reports

- Defect reports

- How-to documentation

- Framework guide

## 8. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unstable application | High | Automate only stable features |
| Tool limitations | Medium | Tool evaluation before use |
| Poor test data | Medium | Central test data management |
| High maintenance | High | Use modular framework |

## 9. ROI Consideration

Automation success will be measured using:

- Reduction in manual effort

- Execution time improvement

- Defect detection rate

- Cost advantage over manual testing

- Reusability of scripts

Automation benefits increase with:

- Multiple regression cycles

- Stable application

- Larger test coverage