Test Plan

Test plan for

TP-ORANGEHRM-001

Document Version: 2

Date: 9 October 2025

## 1. Introduction

OrangeHRM is a Human Resource Management System (HRMS) supporting core HR operations such as PIM, Recruitment, Leave, Time, Performance, and Administration.

This test plan defines a unified testing approach that covers:

- Manual UI Testing

- Automation Testing (UI & API – limited scope)

The plan follows the Software Testing Life Cycle (STLC) to ensure structured testing, clear responsibilities, early defect detection, and measurable quality outcomes.

## 2. Testing Objectives

- Verify system behavior against business workflows.

- Validate UI functionality, usability, and user experience.

- Ensure correct role-based access and permissions.

- Reduce risk through early static testing.

- Optimize effort by combining manual and automation testing based on ROI.

- Deliver a high-quality, stable system.

## 3. Scope

### In Scope

#### Modules (UI Level)

- Manual Functional Testing (positive & negative)

- Field Validation Testing

- UI/UX & Usability Testing

- Automation Testing (Smoke & Regression)

- API Testing (Admin – critical endpoints only)

### Out of Scope (with justification)

- Performance / Load / Stress Testing
 → Not included due to limited experience and demo environment constraints.

- Advanced Security / Penetration Testing
 → Beyond basic role and access validation.

- Full regression after major system upgrades
 → No frequent changes expected on demo system.

# 4. Software Testing Life Cycle (STLC)

## Phase 1: Requirement Analysis & Static Testing

📍 01-Sep-2025 → 15-Sep-2025

### Objective

Understand what needs to be tested and identify defects as early as possible.

### Activities

- Explore OrangeHRM demo system.

- Analyze documented business workflows.

- Identify testable requirements.

- Identify risks, assumptions, and dependencies.

### Static Testing Techniques Used

- Review

- Walkthrough

- Checklist-based static testing

### Justification

Static testing is applied early to reduce rework cost and ensure requirement clarity, especially since requirements are mainly UI-based business workflows rather than a formal SRS.

### Entry Criteria

- Access to demo system.

- Business workflows available.

### Exit Criteria

- All core workflows reviewed.

- Ambiguities documented and clarified.

## Phase 2: Test Planning

📍 16-Sep-2025 → 25-Sep-2025

### Objective

Define how testing will be performed.

### Activities

- Define overall test strategy (Manual + Automation).

- Define scope, risks, tools, and responsibilities.

- Identify automation candidates.

- Define entry and exit criteria.

- Prepare and approve the Test Plan.

### Entry Criteria

- Approved requirements from Phase 1.

### Exit Criteria

- Test Plan reviewed and approved.

## Phase 3: Test Analysis

📍 26-Sep-2025 → 10-Oct-2025

### Objective

Analyze requirements to determine what to test in detail.

### Activities

- Break down requirements into test conditions.

- Identify test scenarios.

- Analyze positive, negative, and edge cases.

- Define test coverage and priorities.

- Map requirements to test scenarios (RTM).

### Entry Criteria

- Approved Test Plan.

### Exit Criteria

- Test scenarios finalized.

- Coverage and priorities defined.

## Phase 4: Test Design & Test Data Preparation

📍 11-Oct-2025 → 24-Oct-2025

### Objective

Design detailed test cases and prepare test data.

### Test Design Techniques Used

- Equivalence Partitioning (EP) – input validation

- Boundary Value Analysis (BVA) – limits and ranges

- Use Case / Scenario-Based Testing – end-to-end flows

### Activities

- Design detailed manual test cases.

- Prepare valid and invalid test data for UI and Apis.

- Review and refine test cases.

- Select automation candidates.

### Entry Criteria

- Approved test scenarios.

- Analysis phase completed.

### Exit Criteria

- Test cases reviewed and signed off.

- Test data ready.

## Phase 5: Test Environment Setup

📍 20-Oct-2025 → 24-Oct-2025 (overlaps with Phase 4)

### Objective

Prepare and validate test environments .

### Activities

- Setup browsers and configurations.

- Prepare test accounts and roles.

- Validate environment readiness using smoke testing.

### Entry Criteria

- Test cases ready.

- Environment access provided.

### Exit Criteria

- Stable and usable test environment.

## Phase 6: Test Execution (Manual, API & Automation)

### Manual Execution

📍 25-Oct-2025 → 05-Nov-2025

Activities

- Execute manual test cases.

- Perform UI/UX and usability testing.

- Exploratory testing.

- Error guessing.

- Log and retest defects.

### Automation & API Execution

📍 06-Nov-2025 → 26-Nov-2025

Activities

- Execute API testing for The critical test cases.

- Develop automation scripts (Selenium + TestNG + POM).

- Execute Smoke and Regression suites.

- Debug and maintain scripts.

### Entry Criteria

- Stable build deployed.

- Environment ready.

- Approved test cases.

### Exit Criteria

- 100% Critical and High test cases executed.

- ≥ 90% overall execution.

- Smoke suite passed.

- Automation execution reports generated.

# 9. Test Execution Schedule (Manual, API & Automation)

## 9.1 Manual Test Execution Schedule

## 9.1 Manual Test Execution Schedule (Based on Priority)

| Priority | Activity | Scope | Start Date | End Date |
| --- | --- | --- | --- | --- |
| P1 – Critical | Manual Test Case Execution | Core business flows (Admin, PIM, Leave, Time, Recruitment, Performance) | 25-Oct-2025 | 31-Oct-2025 |
| P1 – Critical | UI Sanity & Basic Usability | Page load, navigation, mandatory fields | 25-Oct-2025 | 31-Oct-2025 |
| P2 – High | Manual Test Case Execution | Dashboard, Maintenance, My Info, Claim, Buzz | 01-Nov-2025 | 03-Nov-2025 |
| P2 – High | UI/UX & Usability Testing | Layout, labels, consistency, responsiveness | 01-Nov-2025 | 04-Nov-2025 |
| P3 – Medium | Exploratory & Error Guessing | Edge cases and uncommon flows | 02-Nov-2025 | 05-Nov-2025 |

📌 Justification
 Critical (P1) business flows are executed first to reduce risk and detect show-stopper defects early.

## 9.2 API Test Execution Schedule (Priority-Based)

| Priority | Activity | Scope | Start Date | End Date |
| --- | --- | --- | --- | --- |
| P1 – Critical | API Test Case Design | Admin critical APIs (Auth, User Mgmt) | 06-Nov-2025 | 07-Nov-2025 |
| P1 – Critical | Manual API Execution | Request/response, status codes | 08-Nov-2025 | 09-Nov-2025 |
| P2 – High | API Automation (Postman/Newman) | Smoke APIs | 11-Nov-2025 | 12-Nov-2025 |

📌 Justification
 API testing focuses first on critical Admin endpoints that directly affect system access and data integrity.

## 9.3 Automation Test Execution Schedule (UI – Priority-Based)

| Priority | Activity | Scope | Start Date | End Date |
| --- | --- | --- | --- | --- |
| P1 – Critical | Automation Candidate Selection | Login, core CRUD flows | 13-Nov-2025 | 14-Nov-2025 |
| P1 – Critical | Framework Setup & Validation | Selenium + TestNG + POM | 15-Nov-2025 | 17-Nov-2025 |
| P1 – Critical | Script Development (Smoke) | Login, navigation, main flows | 18-Nov-2025 | 21-Nov-2025 |
| P2 – High | Script Development (Regression) | Stable extended scenarios | 22-Nov-2025 | 24-Nov-2025 |
| P1 & P2 | Automation Execution | Smoke & regression suites | 25-Nov-2025 | 26-Nov-2025 |
| P1 & P2 | Automation Defect Retesting | Fixed automation defects | Continuous | 26-Nov-2025 |

## Phase 7: Test Closure & Reporting

📍 27-Nov-2025 → 01-Dec-2025

### Objective

Evaluate testing outcomes and formally close testing activities.

### Activities

- Verify exit criteria.

- Prepare Test Summary / Closure Report.

- Analyze defects by severity and module.

- Document lessons learned.

- Final presentation and sign-off.

### Entry Criteria

- Test execution completed.

### Exit Criteria

- Test closure approved.

- All deliverables submitted

# 8. Risk Register

| Risk ID | Risk Description | Impact | Likelihood | Risk Level | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R-01 | Unstable application during testing | High | Medium | High | Execute testing only on stable builds and delay automation until stability is confirmed and download the website localy. |
| R-02 | Incomplete or unclear business requirements | High | Medium | High | Perform early static testing (review & walkthrough) to clarify requirements. |
| R-03 | Limited or inconsistent test data | Medium | Medium | Medium | Prepare reusable test data sets and reset data when required. |
| R-04 | Frequent UI changes affecting automation scripts | Medium | Medium | Medium | Automate only stable features and apply POM to minimize maintenance. |
| R-05 | Test environment unavailability | High | Low | Medium | Coordinate environment access early and define backup testing windows. |
| R-06 | Missing critical business scenarios | High | Low | Medium | Apply risk-based testing and prioritize high-impact workflows. |
| R-07 | High automation maintenance effort | Medium | Medium | Medium | Use modular, reusable automation framework components. |
| R-08 | Tight testing timeline | Medium | High | High | Prioritize test cases based on risk, severity, and business impact. |

## 6. Roles & Responsibilities

### QA Lead – Alaa Saeed

- Define testing strategy and scope.

- Review and approve deliverables.

- Track progress and quality metrics.

- Final test sign-off.

### QA Team

- Design and execute manual and automated test cases.

- Log and retest defects.

- Maintain documentation and reports.

- Develop and maintain automation scripts.