Manual Test Plan

Manual Test plan for

TP-ORANGEHRM-001

Document Version: 2

Date: 9 October 2025

### 1. Introduction

OrangeHRM is a Human Resource Management System that supports core HR operations such as Employee Information Management (PIM), Recruitment, Leave Management, Time Tracking, Performance Management, and user administration.

This test plan covers manual testing for the UI only (web application).
 The focus is on validating functional flows, field validation, role-based permissions, and positive & negative scenarios for all selected modules.

### 2. Objectives

- Verify that all OrangeHRM UI modules function as expected according to business workflows.

- Validate field-level validations, business rules, and navigation flows.

- Confirm role-based access (Admin vs ESS) and permission constraints.

- Ensure UI/UX and Usability are acceptable for end users.

- Provide full test coverage across functional and integration (between modules on UI level) requirements.

### 3. Scope

#### In Scope (Manual UI Testing Only)

- Modules:

  - Login

  - Admin

  - PIM

  - Leave

  - Time

  - Recruitment

  - Performance

  - Dashboard

  - Maintenance

  - My Info

- Types of testing:

  - Functional testing (happy path + negative)

  - Field validation (required fields, formats, boundaries)

  - Permission & role-based access (Admin vs ESS)

  - UI/UX & Usability

  - Navigation and integration between screens

  - Basic sanity / smoke testing after environment readiness

Out of Scope:

- Performance/load/stress testing.

- Security penetration testing (beyond basic role/access checks).

- Regression testing after system upgrades (no changes expected on demo system).

- Third-party integrations (email, SMS, external services).

4. Test Items

UI Screens / Modules

- Login page & session handling.

- Admin → User Management, Job, Organization, etc.

- PIM → Employee List, Add Employee, Employee Details.

- Leave → Assign Leave, Apply Leave, Leave List.

- Time → Timesheets.

- Recruitment → Candidates, Vacancies.

- Performance → KPIs, Reviews.

- Dashboard widgets.

- Maintenance.

- My Info (personal data, contact details, etc.).

Test Artifacts

- Manual test cases (Excel / Sheets).

- Test data sets.

- Defect reports.

### 5.Test Approach (Manual Only)

#### 5.1 Manual UI Testing

- Functional Flows:

  - End-to-end flows like:

    - Login → Perform action in module → Logout

    - Add Employee → Verify in PIM list → Link to User

    - Apply Leave → Approve/Reject → Verify status

- Field Validation:

  - Required fields, max/min lengths.

  - Format checks (email, phone, date).

  - Boundary value checks (e.g., limits on text length, dates, numbers).

- Permission & Role-Based Access:

  - Verify Admin can access and manage all core modules.

  - Verify ESS can access only allowed screens (e.g., My Info, Leave).

  - Verify unauthorized access is restricted (URL manipulation, direct access trials).

- Positive & Negative Scenarios:

  - Valid data (positive).

  - Invalid data, empty fields, incorrect formats (negative).

  - Invalid login attempts.

### 6. Test Techniques & When They’re Used

#### Static Techniques (before execution)

- Phase 0 – Requirements & Static Testing

  - Reviews & walkthroughs of:

    - Demo site workflows

    - Documented business flows

    - Test cases

  - Techniques:

    - Review / Walkthrough

    - Checklist-based static testing

#### Dynamic Test Design Techniques

- Phase 2 – Test Case Analysis & Design

  - Techniques used:

    - Equivalence Partitioning (EP)

      - For input fields (valid ranges, valid types vs invalid).

    - Boundary Value Analysis (BVA)

      - For text length, date ranges, numeric limits.

    - Use Case / Scenario-based Testing

      - For end-to-end flows (e.g., new employee onboarding).

- Phase 3 – Manual Execution (UI/UX & Usability)

  - Techniques used:

    - Exploratory Testing

    - Error Guessing

### 7. Entry & Exit Criteria

#### Entry Criteria

- Application deployed and stable in test environment.

- Test Plan reviewed and approved.

- User Stories / requirements (business flows) prepared and reviewed.

- Test environment, data, and tools (browser, Excel, Jira) ready.

#### Exit Criteria

- 100% of Critical and High severity test cases executed.

- ≥ 90% of all test cases executed.

- Test Summary / Closure Report submitted and approved.

### 8. Test Deliverables

- Requirements file(Epics, User Stories and AC) (Excel&Jira)

- Test Plan

- Test Scenarios & Test Cases.

- Defect Reports.

- Final Test Summary / Closure Report.

- Presentation summarizing scope, coverage, defects, and conclusions.

### 9. Detailed Schedule (Manual Only + Techniques)

#### Phase 0: Requirements Gathering & Static Testing

📍 01-Sep-2025 → 15-Sep-2025

Activities:

- Explore OrangeHRM demo system (Admin, PIM, Leave, Recruitment, Time…).

- Document main business workflows (functional flows).

- Identify roles (Admin vs ESS) and access differences.

- Perform static reviews of:

  - Requirements

Test Techniques in this phase:

- Review / Walkthrough.

- Checklist-based static testing.

#### Phase 1: Test Planning & Environment Setup

📍 16-Sep-2025 → 25-Sep-2025

Activities:

- Prepare Test Plan V1.0 and finalize.

- Set up test environment (browser configs, accounts).

- Organize requirements and scenarios.

- Define severity/priority rules and test completion criteria.

#### Phase 2: Test Case Analysis, Design & Test Data Preparation

📍 26-Sep-2025 → 24-Oct-2025

Activities:

- Design detailed manual test cases for:

  - Functional flows

  - Field validation

  - Permissions and role-based access

  - Positive & negative scenarios

- Prepare test data (valid/invalid datasets).

- Review and update test cases.

Test Techniques in this phase:

- Equivalence Partitioning (EP).

- Boundary Value Analysis (BVA).

- Use Case / Scenario-based testing.

#### Phase 3: Manual Test Execution & UI/UX, Usability

📍 25-Oct-2025 → 05-Nov-2025

Activities:

- Execute manual test cases for all in-scope modules.

- Perform UI/UX and Usability checks (layout, labels, consistency).

- Log defects and retest after fixes (if possible).

- Perform exploratory testing for edge cases.

Test Techniques in this phase:

- Exploratory Testing.

- Error Guessing.

#### Phase 6: Test Reporting & Final Presentation

📍 25-Nov-2025 → 30-Nov-2025

Activities:

- Prepare Test Summary / Closure Report.

- Coverage analysis (executed vs planned).

- Defect summary (by severity, module).

- Final presentation

9.Roles

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| QA Lead | Alaa saeed | 1. Define the overall testing strategy, scope, and timelines, and ensure all QA activities align with project goals. 2. Supervise test case design, execution, and defect management while ensuring complete test coverage. 3. tracking progress and reporting quality metrics in Jira. 4. Review and approve all QA deliverables, ensuring process compliance and final test sign-off. |
| QA Team | 1.Alaa Saeed 2. Esraa salah 3.Shehab Osama 4.Antony Fayez 5.Omar Ahmed | 1.Design, execute, and maintain manual and automated test cases for all OrangeHRM modules . 2. Identify, log, and retest defects in Jira with detailed evidence 3.Prepare and update testing documentation, including reports, test data, and GitHub uploads. 4.Develop, maintain, and optimize automated test scripts using Selenium, TestNG, and Postman/Newman for UI and API testing. 5.Analyze automation results, identify failures, and collaborate with the QA Lead and developers to resolve issues. 6.Ensure automation coverage for all critical test cases and maintain version control in GitHub. |