Test Plan

Test plan for

TP-ORANGEHRM-001

Document Version: 2

Date: 9 October 2025

1. Introduction

OrangeHRM is a Human Resource Management System providing functionalities such as Employee Information Management, Recruitment, Leave Management, Time Tracking, and Performance Evaluation.

Testing will cover the UI modules and all available API endpoints to ensure complete functional, performance, and security validation.

2. Objectives

• Verify that all OrangeHRM UI and API modules function as expected.
• Validate authentication, data integrity, security, and role-based access.
• Provide full test coverage across functional and integration requirements.
• Deliver automated scripts for both UI (Selenium) and API (Postman).

3. Scope

In-Scope:
• UI Testing, including(functionality , UI/UX and Usability):

(Admin, PIM, Leave, Recruitment, Time, Performance, Dashboard, Maintenance, My Info).

• API Testing for all supported endpoints, including:

(Admin, PIM, Leave, Recruitment, Time, Performance, Dashboard, Maintenance, My Info).

• API Automation using Postman Collections .

• UI Automation using Selenium + TestNG.

Out of Scope:

- Regression Testing (No Updating happens on the system)

- Third-party or plugin integrations (e.g., email, SMS)

- Performance load testing beyond Postman basic checks.

4. Test Items

• UI Modules: Login, Admin, PIM, Leave, Time, Recruitment, Performance, Dashboard, Maintenance, My Info.
• API Endpoints for  OrangeHRM modules.
• Test automation framework (Selenium + TestNG).
• Postman API collections.

5. Test Approach

Manual Testing

- Functional, UI/UX, and integration testing.

- Input validation, navigation testing, page behavior testing.

- Exploratory testing for edge cases.

- All manual test cases are uploaded, assigned, and tracked in excel sheet

Manual API Testing

- Functional, UI, and integration testing.

- Input validation, navigation testing, page behavior testing.

- Exploratory testing for edge cases.

- All manual test cases are uploaded, assigned, and tracked in excel sheet

Automation Testing

- Selenium + TestNG framework for UI automation.

Defect Management

- Defects are prioritized (Critical, High, Medium, Low) and linked to related test case

6. Entry & Exit Criteria

Entry Criteria

- Application deployed and stable in test environment

- Test Plan reviewed and approved

- User Stories prepared and reviewed

- Test environment, data, and tools ready (Selenium)

Exit Criteria

- 100% of critical and high severity test cases executed

- ≥ 90% of test cases Executed

- Most repeated and critical scripts Written as automation codes scripts

- Test Closure Report submitted and approved

7. Test Deliverables

- Phase 0 : Requirements after static testing and  Jira Board: Include User Stories.

- Phase 1 : Test Plan and Environment Setup

- Phase 2 : Test cases covers Unit and system tests.

- Phase 3 : Bug UI/UX ,Usability and functional Bug report

- Phase 4 : Api Test Cases

- Phase 5 : Automation Scripts and code for the most critical scenarios ,
	   Apis collection

- Phase 6 : Closure reports and presentationSSS

8. Detailed Schedule (Milestones)

Phase 0: Requirements Gathering & System Exploration

📍 01-Sep-2025 → 15-Sep-2025

Activities:

- Access OrangeHRM demo system and explore modules (Admin, PIM, Leave, Recruitment).

- Study workflows and document business processes.

- Review API documentation (authentication, endpoints, payloads, responses).

- Review requirements and perform static testing.

- Identify unclear, missing, or incomplete requirements(Static Testing).

Phase 1: Test Planning & Environment Setup

📍 16-Sep-2025 → 25-Sep-2025

Activities:

- Prepare Test Plan draft V1.0.

- Set up test environment (UI, API tools, Selenium, Jira, GitHub).

- Organize requirements in Jira.

- Prepare GitHub structure.

Phase 2: Test Case Analysis, Design & Test Data Preparation

📍 26-Sep-2025 → 24-Oct-2025

Activities:

- Design UI functional test cases.

- Prepare test data.

- Review and finalize test cases.

Phase 3: Manual Test Execution & UI/UX, Usability(Exploratory)

📍 25-Oct-2025 → 05-Nov-2025

Activities:

- Execute UI manual test cases.

- UI/UX and Usability testing

- Defect Report.

Phase 4: API Testing

📍 06-Nov-2025 → 12-Nov-2025

Activities:

- Design API test cases(API validation).

- Execute manual API tests.

Phase 5: Test Automation (UI & API)

📍 13-Nov-2025 → 26-Nov-2025

Activities:

- Select automation candidates.

- Setup framework.

- Develop scripts.

- Writing API Scripts (Making collections)

- Execute and debug tests.

- Maintain scripts.

Phase 6: Test Reporting & Final Presentation

📍 27-Nov-2025 → 01-Dec-2025

Activities:

- Prepare Closure Report.

- Prepare presentation.

9.Roles

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| QA Lead | Alaa saeed | 1. Define the overall testing strategy, scope, and timelines, and ensure all QA activities align with project goals. 2. Supervise test case design, execution, and defect management while ensuring complete test coverage. 3. tracking progress and reporting quality metrics in Jira. 4. Review and approve all QA deliverables, ensuring process compliance and final test sign-off. |
| QA Team | 1.Alaa Saeed 2. Esraa salah 3.Shehab Osama 4.Antony Fayez 5.Omar Ahmed | 1.Design, execute, and maintain manual and automated test cases for all OrangeHRM modules . 2. Identify, log, and retest defects in Jira with detailed evidence 3.Prepare and update testing documentation, including reports, test data, and GitHub uploads. 4.Develop, maintain, and optimize automated test scripts using Selenium, TestNG, and Postman/Newman for UI and API testing. 5.Analyze automation results, identify failures, and collaborate with the QA Lead and developers to resolve issues. 6.Ensure automation coverage for all critical test cases and maintain version control in GitHub. |