Test Plan

Test plan for

TP-ORANGEHRM-001

Document Version: 2

Date: 9 October 2025

1. Introduction

OrangeHRM is a Human Resource Management System providing functionalities such as Employee Information Management, Recruitment, Leave Management, Time Tracking, and Performance Evaluation.

Testing will cover the UI modules and all available API endpoints to ensure complete functional, performance, and security validation.

2. Objectives

Verify that all OrangeHRM UI and API modules function as expected.
• Validate authentication, data integrity, security, and role-based access.
• Provide full test coverage across functional and integration requirements.
• Deliver automated scripts for both UI (Selenium) and API (Postman).

3. Scope

In-Scope:
• UI Testing, including:

(Admin, PIM, Leave, Recruitment, Time, Performance, Dashboard, Maintenance, My Info).

• API Testing for all supported endpoints, including:

(Admin, PIM, Leave, Recruitment, Time, Performance, Dashboard, Maintenance, My Info).

• UI Automation using Selenium + TestNG.

• API Automation using Postman Collections + Newman CLI.

Out of Scope:

- Regression Testing (No Updating happens on the system)

- Third-party or plugin integrations (e.g., email, SMS)

- Performance load testing beyond Postman basic checks.

4. Test Items

• UI Modules: Login, Admin, PIM, Leave, Time, Recruitment, Performance, Dashboard, Maintenance, My Info.
• API Endpoints for all OrangeHRM modules.
• Test automation framework (Selenium + TestNG).
• Postman API collections and Newman scripts.

5. Test Approach

Manual Testing

- Functional, UI, and integration testing.

- Input validation, navigation testing, page behavior testing.

- Exploratory testing for edge cases.

- All manual test cases are uploaded, assigned, and tracked in excel sheet

Manual API Testing

- Functional, UI, and integration testing.

- Input validation, navigation testing, page behavior testing.

- Exploratory testing for edge cases.

- All manual test cases are uploaded, assigned, and tracked in excel sheet

Automation Testing

- Selenium + TestNG framework for UI automation.

- Automated test results linked to Jira for reporting.

Defect Management

- All issues and test execution tasks are logged and tracked in Jira.

- Defects are prioritized (Critical, High, Medium, Low) and linked to related test case

6. Entry & Exit Criteria

Entry Criteria

- Application deployed and stable in test environment

- Test Plan reviewed and approved

- User Stories prepared and reviewed

- Test environment, data, and tools ready (Selenium)

Exit Criteria

- 100% of critical and high severity test cases executed

- ≥ 90% of test cases Executed

- Test Summary Report submitted and approved

7. Test Deliverables

- Requirements after static testing and updating

- Test cases covers Unit and system tests

- Test automation code.

- Bug report with all the

- Jira Board: Includes all test tasks, defects, and execution tracking.

- Jira Reports: Sprint report, defect summary, test execution status.

- Automation Scripts for the most critical cenarios

8. Detailed Schedule (Milestones)

Phase 0 : Requirements Gathering and exploring the system

📍 01-Sep-2025 → 15-Sep-2025

- 01-Sep to 05-Sep: Access the OrangeHRM demo instance and explore system functionalities (Admin, PIM, Leave, Recruitment, etc.).

- 06-Sep to 10-Sep: Gather requirements and document workflows for each module (using documentations from the website)

- 11-Sep to 13-Sep: Review API documentation (authentication, endpoints, payloads).

- 14-Sep to 15-Sep: Finalize requirement checklist and identify risks or unclear features.

Phase 1: Test Planning & Environment Setup

📍 15-Sep-2025 → 25-Sep-2025

- 15-Sep: Kick-off meeting, finalize scope & responsibilities.

- 16-Sep to 18-Sep: Review requirements(Static testing), prepare Test Plan draft v.1.

- 19-Sep to 21-Sep: Set up Test Environment (UI + API tools, Postman, Selenium, Jira ,github).

- 22-Sep to 24-Sep: Prepare Requirements , Jira and github.

- 25-Sep: Review & approval of Test PlanV1.

Phase 2: Test Case Design & Test Data Preparation

📍 26-Sep-2025 → 24-Oct-2025

- 26-Sep to 02-Oct: Design UI Functional Test Cases (Login, Admin, PIM, Leave, etc.).

- 24-Oct: Peer review & finalize test cases.

Phase 3: Test Execution

📍 24-Oct-2025 → 30-Oct -2025

- 24-Oct to 26-Oct: Execute Manual Functional Tests (UI modules).

- 29-Oct to 30-Oct: Bug Report documentation

Phase 4: Test automation

📍 1-Nov-2025 → 30-Nov -2025

- 1- Automated test scripts and supporting libraries.

Phase 5: Test Reporting & Presentation

📍 1- Dec -2025 → 5-Dec-2025

- Preparing the final presentation

9.Roles

| Role | Staff Member | Responsibilities |
| --- | --- | --- |
| QA Lead | Alaa saeed | 1. Define the overall testing strategy, scope, and timelines, and ensure all QA activities align with project goals. 2. Supervise test case design, execution, and defect management while ensuring complete test coverage. 3. tracking progress and reporting quality metrics in Jira. 4. Review and approve all QA deliverables, ensuring process compliance and final test sign-off. |
| QA Team | 1.Alaa Saeed 2. Esraa salah 3.Shehab Osama 4.Antony Fayez 5.Omar Ahmed | 1.Design, execute, and maintain manual and automated test cases for all OrangeHRM modules . 2. Identify, log, and retest defects in Jira with detailed evidence 3.Prepare and update testing documentation, including reports, test data, and GitHub uploads. 4.Develop, maintain, and optimize automated test scripts using Selenium, TestNG, and Postman/Newman for UI and API testing. 5.Analyze automation results, identify failures, and collaborate with the QA Lead and developers to resolve issues. 6.Ensure automation coverage for all critical test cases and maintain version control in GitHub. |